Persimmon Hills Improvement Association 2016 Maintenance Contract

A	Front Entrance Maintenance:	LABOR / MATERIAL
Mow grass on both sides of entrance from road way curb to top of hill [tree	$__________ $__________
line] both sides [north and south] to first telephone pole on north side, to second pole on south side. Grass should be mowed to a height no lower than 4 inches. Grass height shall not exceed 8 inches in height at any time. (in other words, mowing only has to be done when the height of the grass requires it.)
Fertilize front entrance area in spring with weed n feed (In April), Fertilize	$__________ $__________
front entrance area in fall with fall/winter feed, aerate in fall and seed (not later than the first week of October).
Weed control in all areas, rocks, flower beds, around roadway, signs, ditch	$__________ $__________
lines, power poles: As required on weekends that grass is mowed.
Edge grass at curb and flower beds and around poles, signs, and ditch ways.	$__________ $__________
Spread mulch in Flower beds, around flag poles: mulch in spring no later than April 15th. ln fall turn mulch as to prep for winter. Trim existing plants and remove old and dead plants
Trash removal weekly, clear sand and gravel from roadway at front entrance	$__________ $__________
at regular intervals
Turn rip-rap and remove debris from rock to ensure tong term function or rip-	$__________ $__________
rap.
Mulch (app. 100 bags @ TBD a bag )	$__________ $__________

TOTAL	$__________ $__________

Separately Priced
B	Tree Replacement and Stump Grinding: (To be completed on a Mutually Agreed to Timeline )
Grind 2 medium size stumps along Persimmon Creek Road as specified by	$__________ $__________
PHIA.
Plant 2 8 to 10 ft (above ground) trees along Persimmon Creek Road as	$__________ $__________
specified by PHIA. Trees must have replacement warranty good for 1 year from date of purchase.
Remove damaged pear trees along Persimmon Hills Road as specified in	$__________ $__________
writing by PHIA.
(Request quote on price per tree removed)
TOTAL	$__________ $__________

Separately Priced
C	Prepare plan for filling flower beds with perennial flowers/plants/bulbs that will	$__________ $__________
ensure colors throughout the year. Review the plan with PHIA for approval. Once approved, purchase and plant no later than October 2016.

Period of Performance, one year 365 days, March 1, 2016 thru March 1, 2O17. Payment to be made in
Installments as agreed to between PHIA and the contractor.

Instruction to Bidder:
- Pricing should be separate for Front Entrance Maintenance (A) and Tree Replacement / Stump Grinding (B) and Front Entrance Flowers (C) as well as each sub-element (1 – 7) for Task A and (1 – 3) of Task B. ( i.e. each element of each task should be priced separately)
- Labor and material costs should be broken out separately for each task.
- Proposals should include this statement of work. Any exceptions to this statement of work should be clearly identified and referenced specifically to the appropriate section (e.g. A, B) and item number (e.g. 1), 2) etc)

It is highly recommended for the bidder to walk the job with PHIA prior to preparing a bid.